Projet Waterproof

Week 1

. create a system which allows you to filtrate dirty water

. searching existent “water cleaning “devices

. mark down pros & cons of each project

| Project | pros | cons |
| --- | --- | --- |
| With chemicals | Kills bacteria easily / portable | toxic |
| UV light | Great technique to kill bacteria without having to use chemicals | Need a power supply |
| Boiling system | Cheapest project | Takes a lot of time + need to build a fire |

Week 2

. Recap what we did last week + be more precise about what the project really is

. look for what already exists and what is missing

. What is the capacity of current project (≈ 0.5 L)

. How do they work

. Forgetting all projects with chemicals

. Finding the idea: a water cleaning device for emergencies like floods

Week 3

Going deeper into the technical aspect

. must be packable => size constraint

. must be light => weight constraint

. UV light system was the best one to use

. How do you power up the device? Emergency means no power

.  We will have to use a dynamo

. How much water do we want our device to carry? (≈3L)

Week 4

Our first idea was a box

Cons:

. Not easy to carry

. Not an optimal design

. No packable

Problems left to work on:

. optimization

. wiring

. a first filter for mud

Week 5

Instead of a box we will use a cylinder. It is easier to pack, smaller and lighter but also optimize the ratio UV light per area.

Pros:

. double filtration system

. the wires will not be in contact with the water

Week 6

We wanted to connect the UV light to the dynamo so when you are using the dynamo it does generate power to use the UV light. Unfortunately, there is a problem with the UV light, so we can’t use the UV light for the actual test. We will use blue LED to replace the UV light.

Here is a look on how the lighting system works.

.

Week 7

Finishing the last details of our project.